## Slide 1
Atlas customer portal · 1
Atlas review · décisions et
impacts
Atlas Example
Atlas customer portal
Project leadership
10/15/2026
Fictional example data
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Atlas review · décisions et impacts

## Slide 2
Atlas customer portal · 2
Executive summary
Atlas customer portal
Sources: 2709e3d6-b9df-4970-9f0a-fb6f872745db
Selected records
2 decisions · 3 changes · 2 stories
Audience
Project leadership
Introduction
A traceable review of the fictional Atlas project.
Reference period
All dates / All dates
Data status
Fictional example data
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Executive summary

## Slide 3
Atlas customer portal · 3
Decisions
Make data exports self-service
Sources: 738b066a-a2c2-4b26-a44e-6eed637dd041
Status
accepted
Owner
Alex Morgan (fictional)
Decision date
10/15/2026
Context & problem
Support currently prepares account exports manually.
Customers need a repeatable way to retrieve their own
records.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Decisions

## Slide 4
Atlas customer portal · 4
Decisions (continued)
Selected solution
Offer CSV export from the account workspace.
Rationale
A focused self-service flow addresses a recurring
request without introducing a reporting platform.
Alternatives
Keep support-assisted exports
Advantages: No implementation effort.
Trade-offs: Continued wait time and support effort.
Add self-service CSV export
Advantages: Customers can retrieve records directly.
Trade-offs: Requires access-control and failure
handling.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Decisions (continued)

## Slide 5
Atlas customer portal · 5
Decisions (continued)
Assumptions
The existing account model defines the accessible
record scope.
Constraints
No changes to the authorization model in this release.
Stakeholders
Product, Engineering, Customer support
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Decisions (continued)

## Slide 6
Atlas customer portal · 6
Decisions (continued)
Keep the first release focused on desktop
workflows
Sources: 39be1c40-2325-4913-b3d6-df76cd762673
Status
proposed
Owner
Alex Morgan (fictional)
Decision date
10/15/2026
Context & problem
Support currently prepares account exports manually.
Customers need a repeatable way to retrieve their own
records.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Decisions (continued)

## Slide 7
Atlas customer portal · 7
Decisions (continued)
Selected solution
Not recorded
Rationale
Validate the main workflow before expanding the release
scope.
Assumptions
The existing account model defines the accessible
record scope.
Constraints
No changes to the authorization model in this release.
Stakeholders
Product, Engineering, Customer support
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Decisions (continued)

## Slide 8
Atlas customer portal · 8
Scope effort comparison
Baseline: 16 person-days
Current: 20 person-days
Recorded estimates, not delivery commitments.
Baseline: a9d97d14-f048-449d-96ad-aff429de93f2. Recorded source records: 2.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope effort comparison

## Slide 9
Atlas customer portal · 9
Scope & changes
Baseline v1
Sources: a9d97d14-f048-449d-96ad-aff429de93f2, 457abfc4-6b5d-4fb7-8fa8-9fe59830a11c
Objective
Give customers a reliable account workspace with clear
access to their own records.
Status
Frozen
Calculation context
Snapshot includes every accepted change for this
baseline through the reference end date. Selection and
start date filter the register, not the snapshot.
Initial effort · estimate
16 person-days
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope & changes

## Slide 10
Atlas customer portal · 10
Scope & changes (continued)
Current effort · estimate
20 person-days
Effort change · estimate
4 person-days
Current deliverables
Account overview: 5 person-days (must)
Activity timeline: 8 person-days (must)
Workspace settings: 3 person-days (should)
Self-service CSV export: 4 person-days (must)
Assumptions
Estimates are fictional planning inputs, not delivery
commitments.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope & changes (continued)

## Slide 11
Atlas customer portal · 11
Scope & changes (continued)
Constraints
One release; existing account service.
Attention points
Recorded risk — Self-service CSV export: Confirm the
maximum supported export size.
Self-service CSV export
Sources: 457abfc4-6b5d-4fb7-8fa8-9fe59830a11c, a9d97d14-f048-449d-96ad-aff429de93f2
Status
accepted
Change type
addition
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope & changes (continued)

## Slide 12
Atlas customer portal · 12
Scope & changes (continued)
Description
Add an export action for customer account records.
Justification
Implements the self-service export decision.
Requested by
Sam Chen (fictional)
Effort input
4 person-days (input)
Dependencies
Account overview
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope & changes (continued)

## Slide 13
Atlas customer portal · 13
Scope & changes (continued)
Saved export presets
Sources: 3da8f527-d53b-4dc7-8fca-ca56bd6f6283, a9d97d14-f048-449d-96ad-aff429de93f2
Status
proposed
Change type
addition
Description
Let customers save their export column selection.
Justification
Potential follow-up for repeat exports.
Requested by
Sam Chen (fictional)
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope & changes (continued)

## Slide 14
Atlas customer portal · 14
Scope & changes (continued)
Effort input
3 person-days (input)
Dependencies
Account overview
Custom reporting dashboard
Sources: 8ca5d728-3696-4827-b97d-1c6eb23a8b5f, a9d97d14-f048-449d-96ad-aff429de93f2
Status
rejected
Change type
addition
Description
Add a configurable reporting dashboard.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope & changes (continued)

## Slide 15
Atlas customer portal · 15
Scope & changes (continued)
Justification
Outside the focused first release.
Requested by
Sam Chen (fictional)
Effort input
13 person-days (input)
Dependencies
Account overview
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Scope & changes (continued)

## Slide 16
Atlas customer portal · 16
Story refinement
Export account records
Sources: d149221e-de7d-4a9f-9ea1-6b08873731b0
Original story
As an account administrator, I want to export my
account records easily, so that I can prepare internal
reports.
User story
As an account administrator, I want to export my
account records easily, so that I can prepare internal
reports.
User / persona
Account administrator
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Story refinement

## Slide 17
Atlas customer portal · 17
Story refinement (continued)
Need
Export the records available in my account workspace.
User value
Prepare internal reporting without waiting for support.
Acceptance criteria
Given an authenticated account administrator with
accessible records, when they request a CSV export,
then a CSV file containing those records is downloaded.
Open questions
“easily” is subjective and does not define an
observable threshold. What observable condition would
demonstrate “easily”? Agree on a measurable
expectation.
No error condition is mentioned in the story or
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Story refinement (continued)

## Slide 18
Atlas customer portal · 18
Story refinement (continued)
criteria. Which failure conditions are relevant here,
and what feedback should the user receive?
The empty-data case is not described. What should
happen when there are no data to export?
Business rules
Apply the existing account access permissions.
Constraints
CSV only for the first release.
Dependencies
Account overview and existing authorization rules.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Story refinement (continued)

## Slide 19
Atlas customer portal · 19
Story refinement (continued)
Understand the activity timeline
Sources: e6d12a12-320e-4f8f-9cbf-b79fb0dfc2ef
Original story
As an account administrator, I want a fast and
intuitive activity timeline.
User story
As an account administrator, I want a fast and
intuitive activity timeline.
User / persona
Account administrator
Need
See account activity in chronological order.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Story refinement (continued)

## Slide 20
Atlas customer portal · 20
Story refinement (continued)
User value
Understand recent updates.
Open questions
“fast” is subjective and does not define an observable
threshold. What observable condition would demonstrate
“fast”? Agree on a measurable expectation.
“intuitive” is subjective and does not define an
observable threshold. What observable condition would
demonstrate “intuitive”? Agree on a measurable
expectation.
No acceptance criteria are recorded. Given [confirmed
context], when [the requested action occurs], then [an
observable result]. Replace each placeholder with an
agreed fact.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Story refinement (continued)

## Slide 21
Atlas customer portal · 21
Story refinement (continued)
No error condition is mentioned in the story or
criteria. Which failure conditions are relevant here,
and what feedback should the user receive?
No business rules are recorded. They may be
unnecessary; confirm with the team. Are there
eligibility, permission, or data-handling rules to
confirm?
Dependencies
Account overview
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Story refinement (continued)

## Slide 22
Atlas customer portal · 22
Recorded connections
Make data exports self-service → Self-service
CSV export
Sources: 972cd581-c94a-4e2c-aea4-8d04d1b47515, 738b066a-a2c2-4b26-a44e-6eed637dd041,
457abfc4-6b5d-4fb7-8fa8-9fe59830a11c
Relationship
informs
Relationship context
The decision provides the rationale for this scope
addition.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Recorded connections

## Slide 23
Atlas customer portal · 23
Recorded connections (continued)
Self-service CSV export → Export account
records
Sources: 4929ae7b-a719-4250-9325-7f89b6193c9e, 457abfc4-6b5d-4fb7-8fa8-9fe59830a11c,
d149221e-de7d-4a9f-9ea1-6b08873731b0
Relationship
affects
Relationship context
The story describes the export behavior introduced by
this change.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Recorded connections (continued)

## Slide 24
Atlas customer portal · 24
Attention points
Make data exports self-service
Sources: 738b066a-a2c2-4b26-a44e-6eed637dd041
Attention points
Recorded assumptions have not been verified.
Make data exports self-service
Sources: 738b066a-a2c2-4b26-a44e-6eed637dd041
Attention points
Large exports may require a later asynchronous
workflow.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Attention points

## Slide 25
Atlas customer portal · 25
Attention points (continued)
Keep the first release focused on desktop
workflows
Sources: 39be1c40-2325-4913-b3d6-df76cd762673
Attention points
Recorded assumptions have not been verified.
Keep the first release focused on desktop
workflows
Sources: 39be1c40-2325-4913-b3d6-df76cd762673
Attention points
Large exports may require a later asynchronous
workflow.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Attention points (continued)

## Slide 26
Atlas customer portal · 26
Attention points (continued)
Self-service CSV export
Sources: 457abfc4-6b5d-4fb7-8fa8-9fe59830a11c
Known risks
Confirm the maximum supported export size.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Attention points (continued)

## Slide 27
Atlas customer portal · 27
Arbitrations & next actions
Keep the first release focused on desktop
workflows
Sources: 39be1c40-2325-4913-b3d6-df76cd762673
Arbitration required
Review the proposed decision with the recorded owner.
Owner
Alex Morgan (fictional)
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Arbitrations & next actions

## Slide 28
Atlas customer portal · 28
Arbitrations & next actions (continued)
Saved export presets
Sources: 3da8f527-d53b-4dc7-8fca-ca56bd6f6283
Arbitration required
Accept or reject this proposal explicitly after
reviewing its impacts.
Notes: Atlas customer portal 2709e3d6-b9df-4970-9f0a-fb6f872745db 2026-10-15T15:18:27.132Z Arbitrations & next actions (continued)